# Quote for Construction

# E-Commerce Website

Prepared for: Ta Mab

Prepared by: Ouk Lymeng (Project Coordinator)

Date: June 14, 2025

# Project Summary

Development of a mobile-first e-commerce website tailored for the construction sector, featuring product catalog support for 4,000+ items, 400+ connected users/suppliers, account management, shopping cart, call center-based order confirmation, and payment information capture.

# Technology Stack

| Layer | Technology |
| --- | --- |
| Frontend | Nuxt.js (Vue.js Framework) |
| Backend | Spring Boot (Java) |
| Database | PostgreSQL |

# Scope of Work

## User Features

- User registration/login (via email and phone number)

- Product browsing and filtering by category

- Add to cart and place orders

- Checkout process with call center confirmation

- Capture basic payment information

## Admin Features

- Admin dashboard

- Product and category management

- Supplier/user management

- Order management & reporting

## General Features

- Mobile-first responsive design (80% mobile usage expected)

- Basic SEO setup

- Testing and deployment

- User and admin manuals (optional)

# Team Structure

| Name |  | Role | Responsibility |
| --- | --- | --- | --- |
| Ouk Lymeng |  | Project Coordinator | Communicates with client and manages project schedule. |
| Pheap Sreypich |  | UI/UX Designer | Designs the website layout and user experience. |
| Heng Rosa |  | Frontend Developer | Develop responsive website using Nuxt.js |
| Song Savoeun |  | Backend Developer | Develop backend API and logic using Spring Boot |

# Timeline (Estimated: 3 Months)

| Phase | Duration |
| --- | --- |
| Planning & Requirement Gathering | 1–2 weeks |
| UI/UX Design | 2 weeks |
| Frontend Development | 3–4 weeks |
| Backend Development | 4–5 weeks |
| Integration & Testing | 2–3 weeks |
| Deployment & Final Handover | 1 week |
| Total Project Duration | Approximately 3 Months |

# Cost Estimate

Fixed Project Fee: $3,000

Includes:
- Full development of the e-commerce website (frontend + backend)
- Admin panel development
- Testing, deployment, and minor post-launch support (within 14 days)

# Website Hosting & Domain Setup

To support the construction e-commerce platform, we recommend hosting the website on a reliable cloud server located in Singapore (DigitalOcean or similar). This location ensures fast and stable access for users in Cambodia and across Southeast Asia.

### Hosting Details

- Provider: DigitalOcean (Singapore region)

- Type: Cloud Virtual Server (VPS)

- Specs: 2 vCPU, 4 GB RAM, 50 GB SSD storage

- Purpose: Handles all parts of the website including customer browsing, vendor management, and order processing

- Estimated Cost: $47/month (paid directly to provider)

### Additional Services

- Domain Name: Approx. $10–15/year (e.g., yourstore.com)

- SSL Certificate (Paid): Approx. $30–50/year for a secure HTTPS connection

Note: Hosting, domain, and SSL fees are not included in the project cost. These are paid directly by the client to third-party providers.

## Maintenance & Additional Services

To keep the system secure and updated after launch, and to ensure new users receive confirmation messages when signing up, we offer the following ongoing services:

### Annual Maintenance

- Fee: $300/year

- Includes:

  - Monitoring server and SSL health

  - Technical support if issues occur

  - Security improvements and backups

### SMS Notification for User Registration

- Fee: 200 Riel per SMS

- SMS is used to confirm new user registrations

- You will be billed based on actual usage (monthly or periodically)

Note: These are not included in the fixed project cost. They are billed separately based on usage or on an annual basis.

# Payment Terms

• 50% upfront payment ($1,500)
• 50% upon final delivery and approval ($1,500)
• Payment via: [Bank Transfer / PayPal / Wise – specify as needed]

# Quote Validity

This quote is valid for 14 days from the date of issue.

# Contact Information

Ouk Lymeng
Project Coordinator	
Email: lymengouk@gmail.com
Phone: 012345678